E-COMMERCE WEBSITE & ANDROID APP

Complete End-to-End Development, Security, Testing, Deployment & Launch Workflow

Business Type: Groceries • Snacks • General Store
Platforms: Responsive Web + Android App + Admin Panel
Backend: Firebase-based architecture • Online payments via PhonePe
Core Differentiator: Quantity-based / wholesale tier pricing

MASTER PROJECT BLUEPRINT

Use this document as the development checklist from idea to production launch and post-launch operations.

# 1. Project Vision and Final Outcome

The final system is a real-business e-commerce platform for groceries, snacks and general-store products. Customers can freely browse products without signing in. Authentication is required when they proceed to purchase or access account-specific features. The same business data, inventory, pricing, orders and customers are shared across the web application and Android application.

Customer-facing responsive web application for desktop, tablet and mobile.

Android application prepared for Play Store distribution.

Separate protected admin dashboard for store management.

Online payment flow using PhonePe, with payment initiation and verification handled securely on the backend.

Configurable quantity-based pricing where per-unit price can decrease at higher purchase quantities.

Central feature controls so reviews, coupons, banners, wishlist, notifications and other functions can be enabled or disabled without code changes.

Secure Firebase-based backend covering authentication, database, storage, server-side functions and notifications.

Production processes for backups, monitoring, logs, incident response, updates and final launch verification.

# 2. Recommended High-Level Architecture

| Layer | Recommended Responsibility |
| --- | --- |
| Customer Web | React or Next.js responsive storefront. |
| Android App | React Native application using the same backend APIs and Firebase project. |
| Admin Panel | Separate React/Next.js protected dashboard with role-based permissions. |
| Authentication | Firebase Authentication for email/password, phone or other approved sign-in methods. |
| Database | Cloud Firestore for products, users, pricing, orders, settings and operational data. |
| Media | Cloud Storage for product images, banners and controlled uploads. |
| Business Logic | Firebase Cloud Functions / trusted backend for prices, orders, inventory, payments and privileged admin operations. |
| Payments | PhonePe payment integration; credentials and verification kept server-side. |
| Notifications | Firebase Cloud Messaging for Android and supported web push notifications. |
| Monitoring | Firebase/Google Cloud logs, Crashlytics for app crashes, analytics and alerting. |

Important architecture rule: the frontend may display data and request actions, but it must never be the final authority for payment status, order totals, wholesale prices, admin privileges or inventory deductions.

# 3. Customer Experience Workflow

## 3.1 Entry and Browsing

Customer opens website or Android app.

Application loads store settings, active banners, categories and available products.

Customer can browse without signing in.

Customer can search, sort and filter products.

Customer can open a product, choose a variant/size and quantity, then see the correct quantity-pricing tier.

Customer can add products to cart; wishlist can require login or be stored locally until login depending on the final UX decision.

## 3.2 Home Screen Structure

Location / delivery-area indicator.

Global search with suggestions.

Admin-controlled promotional banners.

Categories and subcategories.

Best sellers, new arrivals, bulk deals and featured products.

Recently viewed items.

Recommended / related products.

Persistent cart access and clear cart-item count.

## 3.3 Product Detail Screen

Product name, SKU/barcode if used, image gallery and description.

MRP, current selling price, discount percentage/value and savings.

Variant options such as weight, pack size, size or color where applicable.

Stock state: in stock, low stock, out of stock or hidden.

Quantity selector with immediate tier-price update.

Wholesale-pricing table showing slabs such as 1–4, 5–9, 10–24, 25+.

Progress message such as “Add 3 more to unlock ₹98/unit”.

Rating and moderated reviews if the feature is enabled.

Wishlist button, related products and WhatsApp enquiry button.

## 3.4 Quantity-Based / Wholesale Pricing Engine

This is a core business feature and must be implemented as server-validated logic, not only as a UI calculation.

| Example Quantity | Example Unit Price | System Behaviour |
| --- | --- | --- |
| 1–4 | ₹110 | Retail tier |
| 5–9 | ₹105 | Lower unit price |
| 10–24 | ₹98 | Wholesale tier |
| 25+ | ₹92 | Highest configured discount tier |

Each product or variant can have its own pricing tiers.

Admin can enable or disable tier pricing per product.

Tiers must not overlap and should be validated before saving.

Cart and checkout must recalculate prices from trusted backend data.

Order must store a pricing snapshot so later product-price changes do not alter historical orders.

Minimum and maximum order quantities can be configured.

Pricing rules should support future customer-specific or business-account pricing without redesigning the entire database.

## 3.5 Search, Filter and Sort

Search by product name, keywords, brand and category metadata.

Filters: category, subcategory, availability, price range, brand, size/weight, discount and rating where meaningful.

Sort: relevance, price low-to-high, price high-to-low, newest, popularity and discount.

No-result state should offer category suggestions or clear filters.

Search should remain fast on mobile and avoid loading the full product catalog to the client.

## 3.6 Cart Workflow

Customer adds selected variant and quantity.

Cart retrieves valid price tier and availability.

Cart displays MRP, actual unit price, quantity, savings and line total.

Changing quantity recalculates the valid tier.

Cart validates minimum quantity, maximum quantity and available stock.

Cart displays subtotal, delivery charge, tax/GST components if applicable and final payable amount.

Checkout button requires authentication if the user is not already signed in.

## 3.7 Authentication and Account

Login/sign-up is not required for browsing.

Authentication is required before order placement and account-specific data access.

Account contains profile, saved addresses, orders, wishlist, reviews, notifications and support.

Users should be able to securely reset passwords or verify phone/email according to the selected authentication method.

Account deletion/privacy request handling should be planned for production compliance.

## 3.8 Checkout and PhonePe Payment Flow

Customer confirms cart.

Backend recalculates prices, discounts, stock, delivery charges and final total.

Customer selects or creates delivery address.

Server creates a pending checkout/order intent with a unique internal reference.

Server securely initiates PhonePe payment using current official integration requirements.

Customer completes payment through the payment interface.

Backend verifies payment result using the trusted PhonePe status/verification mechanism and does not trust client success alone.

Only after verified success does the system mark payment successful and finalize the order according to inventory rules.

Customer sees order confirmation and receives notification.

Failed, abandoned or unknown payments remain in a recoverable state for reconciliation.

Payment implementation must follow the current PhonePe merchant and security documentation at development time because endpoints, SDKs, signing requirements and onboarding procedures can change.

## 3.9 Order Tracking and Support

| Status | Meaning |
| --- | --- |
| Placed | Order record created after required payment validation. |
| Confirmed | Store accepted the order. |
| Processing | Order preparation started. |
| Packed | Order packed and ready for dispatch. |
| Out for Delivery | Order is with delivery person/service. |
| Delivered | Order completed. |

No automated cancellation/refund workflow initially.

Order details page provides Call Store and WhatsApp Store actions.

WhatsApp message template can include order number automatically.

Admin should still have internal tools to annotate order issues, payment disputes or manual refunds for accounting/reconciliation purposes.

# 4. Admin Panel Workflow

## 4.1 Dashboard

Today’s revenue, order count, customers, average order value and payment status summary.

Pending/processing orders.

Low-stock and out-of-stock alerts.

Top-selling products and categories.

Wholesale-order metrics.

Recent reviews requiring moderation.

Operational warnings such as failed payment webhooks or inventory inconsistencies.

## 4.2 Product Management

Add, edit, duplicate, archive/hide and delete products according to safe deletion rules.

Product name, SKU/barcode, brand, description, category and subcategory.

Multiple product images and image ordering.

MRP, selling price and discount presentation.

Variants such as weight, pack size, size and color.

Stock by variant, low-stock threshold and availability state.

Quantity-pricing tiers and min/max quantities.

Featured/new-arrival/best-seller flags.

Product SEO fields for web where applicable.

Created/updated audit information.

## 4.3 Category and Navigation Management

Create/reorder/hide categories and subcategories.

Category images/icons and homepage visibility.

Prevent deletion of categories that still contain products unless reassignment is handled safely.

Admin-controlled homepage sections.

## 4.4 Inventory Management

Current stock per variant.

Manual stock increase/decrease with reason.

Sales deductions created by trusted backend logic.

Inventory adjustment history.

Low-stock alerts.

Optional future purchase/restock records.

Protection against negative inventory and concurrent-order race conditions.

## 4.5 Orders and Payments

View all orders and filter by date, status, payment state and customer.

Open order details with immutable price snapshot.

Advance allowed order statuses.

Add internal notes.

View payment references and reconciliation status.

Never allow arbitrary manual setting of “paid” without privileged controls and audit logging.

Export operational reports if needed.

Handle customer issues outside automated cancellation/refund flow while maintaining internal records.

## 4.6 Users, Reviews and Moderation

View customers with appropriate privacy restrictions.

Block/disable abusive accounts through controlled workflow.

Approve, hide or reject reviews.

Enable/disable review visibility globally.

Preserve moderation audit history where practical.

Do not expose sensitive customer data unnecessarily to normal staff roles.

## 4.7 Marketing and Content Controls

Banners and promotional sections.

Offers and temporary price promotions.

Coupons built into architecture but disabled initially.

Homepage featured collections.

WhatsApp contact number and message templates.

Push-notification campaigns subject to user consent and anti-spam practices.

Future referral, loyalty and membership features can attach to the same promotion engine.

## 4.8 Feature Toggle System

| Feature | Example Control |
| --- | --- |
| Reviews | ON / OFF / moderation mode |
| Ratings | ON / OFF |
| Coupons | ON / OFF |
| Wishlist | ON / OFF |
| Wholesale Pricing | ON / OFF |
| WhatsApp | ON / OFF |
| Online Payment | ON / OFF if operationally required |
| Invoices | ON / OFF |
| Recommendations | ON / OFF |
| Maintenance Mode | ON / OFF |
| New Registrations | ON / OFF |
| Banners | Per-banner active date and visibility |

Feature flags should be read from protected configuration and only writable by authorized admin roles. Critical security controls must never be implemented as optional feature flags.

# 5. Suggested Data Model

| Collection / Domain | Purpose |
| --- | --- |
| users | Customer profile and account metadata. |
| addresses | Saved delivery addresses or secure user subcollection. |
| products | Product master data and search metadata. |
| productVariants | Variant-level stock and pricing where separated from product document. |
| categories | Category and subcategory hierarchy. |
| carts | Authenticated cart state if server persistence is required. |
| wishlists | Customer wishlist entries. |
| orders | Order headers, item snapshots, totals, status and fulfillment metadata. |
| payments | Payment references, state transitions and reconciliation data. |
| reviews | Customer reviews and moderation states. |
| banners | Promotional banners and activation dates. |
| offers / coupons | Promotional rules, initially coupons can remain disabled. |
| settings | Store configuration and feature controls. |
| whatsappTemplates | Admin-managed support/enquiry templates. |
| inventoryLogs | Auditable stock changes. |
| adminUsers / roles | Admin role/permission mapping, preferably via trusted claims plus profile metadata. |
| auditLogs | Sensitive admin and system operations. |
| notifications | Notification records/status if needed. |

# 6. Security Architecture

Security must be designed before deployment, not added after the application is finished. The following controls apply to both web and Android clients.

## 6.1 Identity and Authentication

Use Firebase Authentication instead of custom password storage.

Require verified authentication for checkout, addresses, wishlist persistence, reviews and order history.

Use re-authentication for highly sensitive account actions where appropriate.

Implement rate limiting / abuse controls for sign-up, login, password-reset and OTP flows where supported.

Use strong admin authentication and preferably multi-factor authentication for privileged accounts.

Separate customer and admin authorization; an authenticated customer must never gain admin capabilities merely by changing client data.

## 6.2 Authorization and Role-Based Access

Define roles such as Super Admin, Order Manager, Inventory Manager and Content/Support Staff.

Use Firebase custom claims or a trusted authorization mechanism assigned only from server-side privileged code.

Enforce permissions in Firestore/Storage rules and backend functions, not only by hiding buttons.

Use least privilege: each role can perform only required actions.

Log privileged changes such as product price edits, inventory corrections, role changes and payment/order overrides.

## 6.3 Firestore Security Rules

Default-deny approach: data is inaccessible unless an explicit rule permits it.

Public users may read only publicly visible catalog/configuration data intended for storefront display.

Customers may read/write only their own permitted profile, addresses, wishlist and review drafts according to business rules.

Customers must not directly write trusted order totals, payment states, inventory, admin settings or role fields.

Orders should be created/finalized through trusted backend logic or tightly controlled validated writes.

Validate expected fields, data types and ownership where rules permit direct client writes.

Test security rules using Firebase Emulator Suite before production.

## 6.4 Storage Security

Product/banner uploads restricted to authorized admin roles.

Validate allowed file types and reasonable size limits.

Do not trust the uploaded file extension alone; perform server-side validation/processing for sensitive upload scenarios.

Use unique generated object names rather than user-controlled file paths.

Keep private documents/invoices non-public if they contain customer information.

Remove unused uploads and avoid allowing arbitrary executable/script file hosting.

## 6.5 API / Cloud Function Security

Validate authentication tokens on every protected callable/HTTP endpoint.

Validate and sanitize every input.

Use server-side price calculation and product lookup.

Never accept client-supplied “paid=true”, final order total, admin role or stock balance as authoritative.

Add rate limits and anti-abuse controls for expensive/sensitive endpoints.

Return minimal error information to clients; keep sensitive diagnostics in server logs.

Use idempotency for payment callbacks/order creation so repeated requests do not create duplicate orders.

Protect webhook/callback endpoints according to PhonePe’s current signing/verification requirements.

## 6.6 Secrets and Configuration

Never hard-code private payment credentials, service-account private keys or other secrets in React/React Native source code.

Never commit .env files containing production secrets to Git.

Understand that normal Firebase web client configuration is not a substitute for security; rules and authorization remain mandatory.

Keep server-only secrets in approved secret/environment configuration on the trusted backend.

Use separate development/staging/production configurations where practical.

Rotate credentials immediately if exposed and review logs for misuse.

## 6.7 PhonePe Payment Security

Initiate sensitive payment requests from the backend.

Keep merchant secrets/credentials out of web and Android bundles.

Use unique transaction/order references.

Verify payment status independently on the server before fulfilling the order.

Treat browser/app redirects as user experience signals, not proof of payment.

Make callback processing idempotent.

Log payment-state transitions and reconciliation identifiers.

Design states for initiated, pending, successful, failed, expired/abandoned and reconciliation-needed.

Follow current PhonePe documentation during implementation and production onboarding.

## 6.8 Web Security Controls

HTTPS only in production.

Secure headers where hosting architecture allows: CSP, HSTS, frame protections, referrer policy and related modern controls.

Avoid unsafe HTML rendering; sanitize any administrator-generated rich text before display.

Protect against XSS, CSRF where relevant to the chosen session/API design, open redirects and injection risks.

Use dependency auditing and update vulnerable packages.

Do not expose source maps or debug endpoints in production unless intentionally controlled.

Ensure admin dashboard is not discoverable as a security boundary; authorization must still protect every operation.

## 6.9 Android App Security Controls

Do not embed backend secrets in the APK/AAB.

Use secure HTTPS endpoints only.

Store authentication/session material using platform-appropriate secure mechanisms provided by the SDKs.

Enable Firebase App Check where appropriate and supported to reduce unauthorized backend abuse.

Use Play Integrity / supported anti-abuse mechanisms where useful for the threat model.

Enable release build hardening/obfuscation supported by the stack without relying on it as the main security control.

Prevent sensitive data from being unnecessarily logged.

Review Android permissions and request only those truly required.

Use Crashlytics/logging without collecting secrets, full payment data or excessive personal information.

## 6.10 Privacy and Data Protection

Collect only information needed for orders, delivery, support and required business operations.

Publish Privacy Policy and Terms/Conditions appropriate to the business and application.

Explain data use and notification permissions clearly.

Protect phone numbers, addresses and order history from unauthorized access.

Define retention/deletion procedures for stale accounts, logs and operational exports.

Do not expose user data in analytics dashboards or error logs beyond operational need.

Prepare an account/data deletion path compatible with applicable Play Store and legal requirements.

# 7. Inventory and Order Consistency

Use Firestore transactions or another atomic server-side mechanism where inventory changes depend on current stock.

Never allow stock to become negative.

Validate stock again at checkout, not only when item was added to cart.

Decide clearly whether stock is reserved at payment initiation or deducted only after payment; implement recovery for failed/abandoned payments.

Use idempotent order creation to avoid duplicates from retries.

Store product name, SKU, variant, unit price, quantity and tax/discount snapshot inside the order.

Maintain inventory logs for adjustments and sales deductions.

Reconciliation jobs should detect successful payment without matching order and order marked paid without expected payment record.

# 8. UI/UX Design Workflow

Create sitemap for customer web/app and admin panel.

Define user flows: browsing, product search, cart, login, checkout, payment, tracking, repeat order and support.

Create low-fidelity wireframes.

Define design system: typography, spacing, colors, buttons, cards, form states, alerts and loading indicators.

Design mobile first, then tablet and desktop adaptations.

Prototype important interactions such as quantity pricing and cart tier unlock.

Perform usability review: can a new customer find and buy a product with minimal steps?

Prepare empty, loading, success, failure, offline and permission-denied states.

Confirm accessible contrast, readable text sizes, touch targets and keyboard navigation on web.

Finalize reusable UI components before page-by-page development.

# 9. Development Phases

| Phase | Primary Deliverables |
| --- | --- |
| 0. Discovery | Business rules, products, delivery model, tax/invoice needs, PhonePe merchant readiness. |
| 1. UX/UI | Sitemap, flows, wireframes, design system, responsive layouts. |
| 2. Firebase Foundation | Projects/environments, Auth, Firestore schema, Storage, security-rule baseline, emulator setup. |
| 3. Admin Foundation | Admin auth, roles, dashboard shell, product/category management. |
| 4. Catalog | Product listing, detail, variants, category navigation, search/filter/sort. |
| 5. Pricing & Inventory | Tier pricing engine, stock logic, inventory history and alerts. |
| 6. Customer Account | Login/signup, profile, addresses, wishlist, reviews. |
| 7. Cart & Checkout | Cart validation, delivery charges, server-side totals and order intent. |
| 8. Payments | PhonePe backend integration, verification, callback handling and reconciliation. |
| 9. Orders | Order creation, tracking, admin status workflow and support actions. |
| 10. Notifications | Order notifications, Android push and optional web push. |
| 11. Analytics/Operations | Business dashboard, logs, alerts, audit trails. |
| 12. Hardening | Security rules, App Check, rate controls, dependency review and abuse tests. |
| 13. QA | Functional, integration, payment, security, responsive, performance and UAT. |
| 14. Production Release | Domain/hosting, production Firebase, PhonePe production config, Android signed AAB and Play Store listing. |
| 15. Post Launch | Monitoring, support, backups/exports, incident response, updates and optimization. |

# 10. Testing Strategy

## 10.1 Functional Testing

Browse as guest; login required only at intended points.

Category/subcategory navigation.

Search, filters and sorting.

Variant selection and unavailable variant handling.

Correct wholesale tier at every boundary quantity.

Cart calculations, delivery charges, tax and discount totals.

Wishlist persistence.

Address add/edit/delete.

Order history and tracking.

WhatsApp templates with correct product/order context.

Admin feature toggles and moderation controls.

## 10.2 Payment Testing

Successful payment.

Failed payment.

User closes payment screen.

Payment remains pending.

Repeated callback/webhook.

Client reports success but server verification fails.

Server receives success after customer app was closed.

Network loss during payment return.

Duplicate checkout tap.

Reconciliation of payment/order mismatch.

Amount tampering attempt from client.

## 10.3 Security Testing

Guest tries to read private user data.

Customer A tries to read Customer B orders/addresses.

Customer tries to write admin/settings fields.

Customer alters price or final total in request.

Customer tries to set payment to successful.

Customer tries to increase/decrease inventory directly.

Normal admin role attempts Super Admin action.

Unauthorized product-image upload.

Invalid/oversized file upload.

Replay/retry of order/payment request.

Rate/abuse testing on authentication and expensive endpoints.

Firebase security-rule automated tests in emulator.

Dependency vulnerability scan before release.

## 10.4 Performance and Reliability Testing

Homepage and catalog load on slower mobile networks.

Image optimization and lazy loading.

Large catalog pagination/infinite scroll.

Search response time.

Concurrent orders for low-stock items.

Cloud Function cold-start/timeout behaviour on critical flows.

Retry behaviour for temporary backend failures.

Offline/no-network states on Android.

Crash recovery and preserving safe customer state.

## 10.5 Cross-Device / Responsive Testing

Android phones with different screen sizes and supported OS versions.

Chrome/Edge/Firefox/Safari web browsers according to business audience.

Mobile portrait/landscape where relevant.

Tablet and desktop widths.

Keyboard-only navigation for important web flows.

Touch target size and form usability.

# 11. Environments and Release Management

Development environment for active coding and emulator/testing data.

Staging environment that closely mirrors production and uses test/sandbox payment configuration.

Production environment with restricted access and production PhonePe configuration.

Use environment-specific configuration files and deployment pipelines.

Prevent test data, test payment references and debug features from leaking into production.

Use Git branches/pull requests or equivalent review workflow for important changes.

Tag releases and maintain a changelog for production deployments.

Have a rollback plan for web deployment and backend changes.

# 12. Website Production Deployment Checklist

Production domain configured and HTTPS active.

Production Firebase project and correct environment configuration.

Firestore and Storage rules deployed and tested.

Cloud Functions deployed with correct secrets and least-privilege access.

PhonePe production merchant setup and callback/redirect configuration verified.

No development URLs, localhost callbacks or sandbox credentials remain.

robots.txt/sitemap/SEO metadata configured as appropriate.

404/500/error pages prepared.

Caching/CDN settings reviewed.

Security headers reviewed.

Analytics and monitoring enabled.

Privacy Policy, Terms, shipping/delivery and support/contact information published.

Admin dashboard protected and production admin accounts verified.

Backup/export and incident contacts documented.

# 13. Android Play Store Release Workflow

Create production app identity/package name and keep it stable.

Configure Firebase Android app and production environment.

Prepare launcher icon, adaptive icon, splash screen and store assets.

Generate signed release AAB using secure signing-key management.

Do not store signing credentials casually in source repositories.

Configure release build optimizations and remove debug tooling/logging.

Test release build on physical devices.

Create Play Console app entry.

Complete store listing, screenshots, descriptions, category and contact details.

Provide required Privacy Policy and complete Play Console data-safety/app-content declarations accurately.

Complete content rating and any required testing tracks.

Upload AAB to internal/closed testing first.

Fix crashes and policy issues discovered in pre-launch testing.

Promote to production when release criteria pass.

Monitor crash rate, ANRs, reviews and payment/order issues after launch.

Play Store policies and required declarations change over time, so the final release checklist must be compared against the current Google Play Console requirements immediately before submission.

# 14. Monitoring, Logging and Alerts

Application crashes and Android ANRs.

Cloud Function errors and latency.

Payment callback/verification failures.

Order creation failures.

Inventory transaction failures.

Authentication abuse or unusual error spikes.

Firestore/Storage permission-denied spikes that may indicate bugs or probing.

Low-stock and out-of-stock business alerts.

Unexpected infrastructure usage/cost spikes.

Critical admin changes through audit logs.

# 15. Backup, Recovery and Business Continuity

Define scheduled Firestore export/backup strategy appropriate to the production plan.

Keep important business exports such as orders/inventory available for reconciliation where required.

Document how to restore from backup into a safe environment before attempting production recovery.

Protect backups with access controls equivalent to production data.

Keep product-image recovery strategy for Cloud Storage.

Have a payment reconciliation procedure independent of the customer-facing app.

Document incident contacts, merchant support contacts and operational escalation steps.

Test recovery procedures periodically rather than assuming backups are usable.

# 16. Final Security and Launch Gate

| Gate | Must Be True Before Launch |
| --- | --- |
| Authentication | Customer and admin auth flows tested; admin MFA/strong controls enabled where supported. |
| Authorization | Firestore, Storage and backend permissions tested against unauthorized access. |
| Secrets | No payment/server secrets in Git, web bundle or Android bundle. |
| Payments | Server verification, idempotency, failure and reconciliation flows tested. |
| Pricing | Backend recalculation prevents client price tampering. |
| Inventory | Atomic/transaction-safe update prevents overselling and negative stock. |
| Admin | Role-based permissions and audit logs for sensitive actions. |
| Privacy | Policies published; data collection and Play disclosures reviewed. |
| Dependencies | Production dependencies reviewed for known critical vulnerabilities. |
| Web | HTTPS, security headers, production domain and error states verified. |
| Android | Signed release AAB tested; debug logs/secrets removed; required Play declarations complete. |
| Monitoring | Crash/error/payment/order alerts operational. |
| Backups | Backup/export and recovery procedure exists and access is protected. |
| Support | Customer phone/WhatsApp/support details work and order-help template is correct. |
| Business UAT | Owner/admin performs full real-world order journey before public launch. |

# 17. Final End-to-End Production Test

Immediately before public launch, perform a complete production-like order with a real test product and controlled amount.

Open website as a new guest.

Browse category and search for product.

Open product and change quantity across a wholesale pricing boundary.

Add to cart and confirm correct unit price and savings.

Proceed to checkout and create/login to customer account.

Add a valid delivery address.

Confirm backend-calculated order total.

Complete PhonePe payment using the production-approved test procedure or controlled live transaction.

Confirm server records verified payment and created exactly one order.

Confirm inventory reduced exactly once.

Confirm customer receives order confirmation.

Open Android app with same account and confirm the same order is visible.

Open admin dashboard and confirm order, payment and stock records.

Advance order through processing, packed, out-for-delivery and delivered states.

Confirm customer sees tracking updates.

Test order-support WhatsApp/call actions.

Confirm analytics/logging records the important events without exposing sensitive payment/user information.

Perform a second test for failed/cancelled/abandoned payment.

Confirm failed payment does not produce a paid/fulfilled order.

Review logs and audit events, then obtain business-owner launch approval.

# 18. Post-Launch Operating Routine

| Frequency | Recommended Checks |
| --- | --- |
| Daily | New/failed orders, payment mismatches, low stock, critical errors, customer support. |
| Weekly | Top products, conversion issues, crash reports, review moderation, inventory anomalies, dependency/security alerts. |
| Monthly | Revenue/order analytics, backup verification, admin accounts/roles review, cost usage, performance, inactive products, promotion results. |
| Quarterly / Periodic | Security review, recovery test, privacy/policy review, SDK/library upgrades, Play Store requirement review and feature roadmap. |

# 19. Future Features Already Supported by the Architecture

Coupons and promo codes.

Cash on Delivery if business policy changes.

Automated refunds/cancellations with proper payment workflows.

Customer loyalty points.

Referral program.

Subscriptions/repeat grocery baskets.

B2B/wholesale customer accounts with special pricing.

Delivery-agent module.

Multi-store/warehouse stock.

Advanced recommendations.

Barcode scanning in admin/inventory workflows.

GST invoice automation based on final business/legal requirements.

iOS application using the same backend.

# 20. Recommended Build Order – Master Checklist

Freeze business rules and delivery/payment requirements.

Create sitemap and UX flows.

Create design system and responsive screens.

Set up Git repositories and environment strategy.

Set up Firebase development/staging/production structure.

Design Firestore schema and security rules together.

Build authentication and admin authorization.

Build categories and product administration.

Build inventory and quantity-tier pricing engine.

Build storefront catalog/search/filter/sort.

Build cart and server-side price validation.

Build addresses and checkout.

Integrate PhonePe securely on backend.

Build orders, tracking and admin order workflow.

Build reviews, wishlist, banners and WhatsApp templates.

Build Android application against the same backend.

Add notifications, analytics, logs and audit trail.

Complete security hardening and emulator rule tests.

Complete functional/payment/performance/responsive QA.

Run business UAT.

Deploy website to production.

Release Android app through testing tracks and Play Store production.

Run full production order verification.

Start monitoring, backups, support and continuous improvements.

# 21. Definition of “Project Complete”

The project should not be considered complete merely because pages are visible. It is complete only when a real customer can reliably browse, receive correct quantity pricing, pay, receive an order, track it on both platforms, and get support; while the owner can securely manage the business through the admin panel, and the system is monitored, recoverable and protected against common unauthorized actions.